Team Meeting Minutes (Kick-off Meeting)

Warrigal Park Football Club Member Registration & Team Roster System · Project Kick-off Meeting

1. Meeting Information

| Field | Details |
| --- | --- |
| Project Name | Warrigal Park FC Member Registration & Team Roster System (Assignment 3 / Module 1) |
| Meeting Type | Project Kick-off Meeting |
| Date & Time | Sunday 20 September 2026, 10:00 – 11:30 |
| Location | Online meeting (Feishu/Lark) |
| Facilitator | Cao Yang (Project Manager) |
| Scribe | Chen Shuai |
| Attendees | Cao Yang, Chen Shuai, Zhang Runze, Zhou Kunpeng (all 4 present) |
| Absentees | None |

2. Agenda and Key Conclusions

| No. | Agenda Item | Discussion Points | Conclusion |
| --- | --- | --- | --- |
| 1 | PM presents project background and charter draft | Introduce the Warrigal Park Football Club case study, project objectives and the Why/What/Who framework of the charter draft | The team endorsed the charter direction; project name unified as “Warrigal Park FC Member Registration & Team Roster System” |
| 2 | Review the charter item by item: objectives, scope, feasibility, risks | Walk through the success criteria, In/Out-of-Scope list, four-dimension feasibility and high-level risks | Scope confirmed: five core capabilities — Member, Guardian, Registration, Team & Roster, Views; fees, PlayRegister, blue card, fixtures, canteen, SMS/email etc. confirmed as Out-of-Scope and moved to the product backlog; risk “case information is scattered, cross-check interviews and paper documents” added |
| 3 | Confirm team roles and communication plan | Role assignment, meeting cadence, document collaboration | Four-person role assignment confirmed (see Section 4); weekly sync meeting Mondays 20:00 for 30 minutes; daily async communication in Feishu group; document review via shared-doc comments |
| 4 | Discuss preliminary milestones and key deliverables | Milestone list, four planning documents | Eight milestones confirmed (see “WBS and Key Milestones” document) plus four planning deliverables (minutes, charter, WBS, Gantt chart) |
| 5 | Confirm next-step assignments and deadlines | Action items | See Action Items in Section 3 |
| 6 | Scribe recaps key conclusions | All attendees confirm without objection | Minutes finalised |

3. Action Items

| Owner | Action Item | Due Date |
| --- | --- | --- |
| Chen Shuai | Finalise the Project Charter based on meeting feedback | 2026-09-20 20:00 |
| Zhang Runze | Complete WBS technical decomposition and technology recommendation (Python CLI vs Web) | 2026-09-21 |
| Zhou Kunpeng | Complete the Gantt chart draft (with dependencies) | 2026-09-22 |
| Cao Yang | Finalise the milestone and risk register | 2026-09-21 |
| All | Cross-review the four planning documents and finalise | 2026-09-22 |

4. Team Roles and Responsibilities

| Name | Role | Key Responsibilities |
| --- | --- | --- |
| Cao Yang | Project Manager (PM) | Overall progress control, chair the Kick-off meeting, ultimate owner of the Project Charter, milestone and risk tracking |
| Chen Shuai | Business/Requirements Lead + Scribe | Lead requirements analysis and scope definition, map stakeholder expectations, produce meeting minutes, maintain decision and assumption records |
| Zhang Runze | Technical Lead | Lead feasibility assessment, WBS technical decomposition, data model and business rule design, testing strategy |
| Zhou Kunpeng | Scheduling Lead | Lead Gantt chart and milestone scheduling, task dependency mapping, resource overload check |

5. Open Issues

| ID | Open Issue | Owner | Resolution Due |
| --- | --- | --- | --- |
| OI-1 | Technology form: Python command-line application vs web application (both acceptable; team needs to finalise) | Zhang Runze | 2026-09-21 |
| OI-2 | Persistence approach: SQLite vs JSON files (must satisfy DoD clean-checkout run requirement) | Zhang Runze | 2026-09-22 |
| OI-3 | Edge case (Jayden Marsh type): player under 18 at registration but turning 18 mid-season — tentative assumption “judge by age at registration”, to be recorded in Confluence | Chen Shuai | 2026-09-22 |
| OI-4 | Shared document platform selected as Feishu/Lark, awaiting final confirmation from all members | Cao Yang | 2026-09-20 |

6. Communication Plan and Next Meeting

Daily: async communication via the Feishu group; key conclusions synced to shared documents.

Weekly sync: Mondays 20:00, 30 minutes, all members attend.

Document collaboration: shared-document comment reviews; major decisions recorded in Confluence.

Next meeting: Monday 21 September 2026, 20:00 — agenda: WBS and milestone review.